| Task | Who | When | Date to be Completed |
| --- | --- | --- | --- |
| Contracting and crew hiring (if needed) | Project and state lead | Simultaneously with project design |  |
| Project Design Worksheet | ID team and state lead | Finish draft approximately 4 months prior to data collection |  |
| Sample Design | AIM Team | Complete final design a minimum of 6 weeks prior to data collection |  |
| Office Site Evaluation | Project lead and/or field crew | Minimum of 2 weeks prior to data collection |  |
| Field Site Evaluation (if needed) | Project lead and/or field crew | Minimum of 2 weeks prior to data collection |  |
| Training | Anyone collecting field data (i.e., field crews) | Train the Trainer: March 1-4 Core Methods: minimum of 1 to 2 weeks prior to data collection |  |
| Data Collection start | Project and state lead | Dependent on objectives, hydrology, and/or phenology |  |
| 1 month check-in | Project Lead and AIM Data manager | After the field crew’s first hitch |  |
| Data Collection end | Project and state lead | Dependent on objectives, hydrology, and/or phenology |  |
| End of season check-in | Project Lead or State Lead | After crew lead or NAMC has finished QC checks |  |
| Data Storage | NOC | After final QC check |  |
| Project Evaluation (AIM Implementation Summary) | Project Lead | After final QC check |  |
| Analysis and Reporting Products generated | Project and/or state lead | Ongoing |  |